IDS Next (FortuneNext) Integration — Meeting Notes

Prep notes for meeting with Kuriftu Resorts technical team

Meeting: Tomorrow — Kuriftu Resorts technical/IT team

Prepared for: Well Circle × Kuriftu Pilot (Jul 27 – Sep 27, 2026)

Topic: Bringing PMS integration in-scope for the pilot

Confirmed system: FortuneNext 7.0 PMS by IDS Next Business Solutions

# 1. Why We're Meeting

The pilot agreement originally listed PMS integration as out of scope, with bookings tracked via a Google Sheets export and manual staff use of the sheet. This has since been brought in-scope. This meeting is to confirm FortuneNext's actual integration architecture with Kuriftu's technical team and agree on a realistic path to get booking data from the Well Circle Google Sheet into FortuneNext before Go/No-Go on September 27.

# 2. What We Know So Far

- Kuriftu runs FortuneNext 7.0, IDS Next's all-in-one hotel ERP (13 integrated modules).

- The product is offered as cloud, on-premise, or hybrid — we do not yet know which deployment Kuriftu uses.

- IDS Next's own architecture places named integration points above Front Office, including "Revenue & Distribution Connect" and "CRM Interface" — these are the likely slots for a booking feed, not a general-purpose open API.

- IDS Next has a precedent of certified two-way channel manager integrations (e.g. with Maximojo), where the channel manager's cloud API talks to a connector already tunneled into the on-premise PMS.

- IDS Next runs a formal "Become a Partner" / Integration Marketplace process for new integrations — this is Kuriftu's relationship to hold, not Well Circle's.

# 3. Key Questions for Kuriftu's Technical Team

| # | Question | Why it matters |
| --- | --- | --- |
| 1 | Is "Revenue & Distribution Connect" active on our FortuneNext instance? If so, which channel manager / distribution partner is plugged into it? | If one exists, we build one API leg (Sheet → that partner) and the certified FortuneNext leg is already solved — fastest path by far. |
| 2 | Does Front Office support a bulk reservation import (CSV/XML), even without a live API? | Fallback that sidesteps the on-premise network problem entirely — a scheduled file drop instead of a live connection. |
| 3 | Is FortuneNext hosted on-premise at the property, or on a hybrid/cloud-managed setup? | Determines whether we need a local agent / VPN / on-prem tunnel, or can hit a cloud endpoint directly. |
| 4 | Who owns network/firewall access and IT infrastructure for the PMS server day-to-day? | This person needs to be looped in early — this is usually the actual bottleneck, not the API contract. |
| 5 | Does our IDS Next support contract include configuration hours we can use for this? | Global Tech Support may be able to confirm import templates or configure the connector without a full partner engagement. |
| 6 | Realistically, could a new Integration Marketplace / "Become a Partner" engagement complete before Sep 27? | If no connector exists today, this determines whether full API integration is feasible inside the pilot window at all. |

# 4. Integration Options — Ranked

| Option | Difficulty | Reliability | Notes |
| --- | --- | --- | --- |
| A. Existing channel manager / Revenue & Distribution Connect | Medium | High | Preferred path — only requires building the Sheet-to-partner leg; certified PMS connection already exists. |
| B. CSV/XML bulk import (scheduled) | Low-Medium | Medium-High | Good fallback if no live connector exists; works even fully on-premise via a shared folder/SFTP drop. |
| C. New IDS Next partner / Marketplace integration | High | Highest (long-term) | Most durable option but likely too slow for the pilot window; worth raising as the post-pilot path. |
| D. RPA / screen automation | Medium | Low-Medium | Stopgap only if A and B are both unavailable; brittle, breaks on UI changes. |

# 5. Recommended Sequence

- Confirm deployment type (cloud / on-premise / hybrid) and whether a channel manager is already connected via Revenue & Distribution Connect.

- If yes → scope Option A: Well Circle builds the Sheet → channel manager API leg (Google Apps Script trigger + REST call), Kuriftu confirms the certified leg to FortuneNext is already live.

- If no connector exists → check Option B (CSV/XML import or scheduled file drop) as the fastest fallback that works regardless of on-prem/cloud.

- In parallel, flag Option C (formal IDS Next partner engagement) to Mahlet as the durable post-pilot path — realistic timeline is likely weeks, so this should start now even if it won't land before Sep 27.

- Identify the specific IT/network owner at the property who can grant access (VPN, local agent, firewall rules, or shared folder) — this is likely the actual bottleneck, more than any API contract.

# 6. Open Risk to Flag in the Meeting

If booking-sheet volume feeds either the Pilot Effectiveness Report or the 2% success fee calculation, we should align now on whether "processed through the platform" means logged in the sheet, confirmed in FortuneNext by hotel staff, or both — this is a definitional question worth settling before Go/No-Go, not a technical one.

# 7. Action Items Coming Out of This Meeting

- Owner: __________  —  Confirm FortuneNext deployment type and any active Revenue & Distribution Connect partner.

- Owner: __________  —  Confirm whether a bulk reservation import screen exists (CSV/XML).

- Owner: __________  —  Identify IT/network owner for firewall, VPN, or local agent access.

- Owner: __________  —  Raise formal IDS Next partner engagement conversation (Mahlet / liaison).

- Owner: __________  —  Align on definition of "processed through the platform" for KPI/fee purposes.